Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 13 July 2026 |
| --- | --- |
| Team ID | SWTID-2026-9658 |
| Project Name | Customer Registry |
| Maximum Marks | 5 Marks |

# Product Backlog, Sprint Schedule, and Estimation

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | User Registration | USN-1 | As a customer, I can create an account using my name, email, phone number, and password. | 3 | High | Mounika Chittoor |
| Sprint-1 | User Authentication | USN-2 | As a customer, I can securely log in using my registered email and password. | 2 | High | Gummagatta Naveen Kumar |
| Sprint-1 | Complaint Management | USN-3 | As a customer, I can register a complaint by selecting a category and providing issue details. | 5 | High | Mounika Dondeti |
| Sprint-2 | Complaint Tracking | USN-4 | As a customer, I can view the current status and history of my submitted complaints. | 3 | High | Kariyappagari Manjunatha |
| Sprint-2 | Admin Dashboard | USN-5 | As an administrator, I can view, assign, update, and resolve customer complaints. | 5 | Medium | Meghana Siddamurthy |
| Sprint-3 | Feedback System | USN-6 | As a customer, I can provide feedback and rate the support service after issue resolution. | 2 | Medium | Mounika Chittoor |
| Sprint-3 | Report & Analytics | USN-7 | As an administrator, I can generate complaint reports and analyze service performance. | 5 | Medium | Gummagatta Naveen |
| Sprint-4 | Notification | USN-8 | As a customer, I receive notifications whenever the complaint status changes. | 3 | High | Mounika Dondeti |
| Sprint-4 | Security & Deployment | USN-9 | As an administrator, I want the application to be securely deployed with authenticated access. | 4 | High | Kariyappagari Manjunatha |

Project Tracker, Velocity & Burndown Chart:

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 20 | 7 Days | 14 Jul 2026 | 20 Jul 2026 | 20 | 20 Jul 2026 |
| Sprint-2 | 20 | 7 Days | 21Jul 2026 | 27 Jul 2026 | 20 | 27 Jul 2026 |
| Sprint-3 | 20 | 7 Days | 28 Jul 2026 | 03 Aug 2026 | 20 | 03 Aug 2026 |
| Sprint-4 | 20 | 7 Days | 04 Aug 2026 | 10 Aug 2026 | 20 | 10 Aug 2026 |

# Velocity

Sprint Duration: 7 Days

Story Points per Sprint: 20

# Average Velocity (AV)

AV = Story Points ÷ Sprint Duration

AV = 20 ÷ 7 = 2.86 Story Points per Day

# Burndown Chart Description

The Burndown Chart is used to monitor the team's progress by comparing the remaining work against the sprint timeline. It provides a visual representation of completed and pending story points, helping the team identify delays, manage workload effectively, and ensure timely delivery of project milestones. By tracking daily progress, the development team can make informed decisions and maintain consistent sprint performance throughout the project lifecycle.